S.A.M SINGAPORE MATH

NEW YORK

Website Development Plan

VERSION 2.0

Competitive Analysis, SEO Performance Data & Strategic Recommendations

Based on analysis of 12 SAM franchise websites plus data-backed SEO audit

Prepared: March 2026

Confidential

# 1. Executive Summary

This plan synthesizes findings from a comprehensive analysis of 12 SAM (Seriously Addictive Mathematics) franchise websites operating across Singapore, Australia (2 sites), Canada (2 sites), Hong Kong, India, Indonesia, South Africa, UAE, and the United States (NJ and PA). The goal is to identify the most effective website features driving parent engagement and enrollment conversions, then apply those insights to build a best-in-class website for SAM New York.

▶ V2 UPDATE: Version 2 incorporates data from a full SEO & Digital Performance Audit. Unlike v1 (which assessed sites by UX pattern frequency), this version ranks sites by measurable performance: Google search visibility, indexed page volume, local SEO presence, and AI search citations. This changes several strategic priorities.

## 1.1 What Changed from v1 to v2

- Content strategy front-loaded. Singapore HQ’s dominance (24/25 performance score) is driven largely by 500+ indexed pages. Blog/resource hub moves from Phase 3 to Phase 1.

- Local SEO elevated to Phase 1 priority. Google Business Profile optimization, review generation, and LocalBusiness schema markup are now launch requirements, not Phase 2 add-ons.

- AI search visibility added. Structured data, FAQ schema, and authoritative long-form content are now built into the content strategy to capture Google AI Overviews and Perplexity citations.

- Domain strategy confirmed. Data shows the top-performing franchise sites outside HQ (Canada 18/25, UAE 17/25) operate on independent domains. The plan now explicitly recommends an independent domain with full technical control.

- Content volume targets defined. Specific benchmarks: 50 indexed pages within 3 months, 100 within 6 months, 200+ within 12 months — based on the correlation between indexed pages and search performance across the franchise network.

# 2. SEO Performance Rankings

The following rankings are based on measurable digital performance data, not subjective UX assessment. Each site was scored across five categories: Google Search Visibility (how often the site appears for parent-intent queries), Indexed Pages (volume of content Google has crawled), Local SEO (Google Business Profile, Google Reviews, Yelp), AI Search Visibility (citations in Google AI Overviews and Perplexity), and Website Technical Quality (schema markup, Yoast/SEO plugins, structured data).

## 2.1 Composite Performance Scores

| Site | Search /5 | Pages /5 | Local /5 | AI /5 | Tech /5 | Total /25 |
| --- | --- | --- | --- | --- | --- | --- |
| SG HQ | 5 | 5 | 4 | 5 | 5 | 24/25 |
| Canada | 4 | 3 | 4 | 3 | 4 | 18/25 |
| UAE | 3 | 3 | 4 | 3 | 4 | 17/25 |
| South Africa | 3 | 3 | 3 | 2 | 3 | 14/25 |
| AU Melbourne | 2 | 3 | 3 | 2 | 3 | 13/25 |
| AU W. Aust. | 2 | 2 | 3 | 2 | 3 | 12/25 |
| Hong Kong | 2 | 2 | 2 | 2 | 2 | 10/25 |
| NJ (US) | 2 | 2 | 3 | 1 | 2 | 10/25 |
| India | 2 | 2 | 2 | 1 | 2 | 9/25 |
| Indonesia | 1 | 2 | 1 | 1 | 2 | 7/25 |
| PA Pitts. | 1 | 1 | 2 | 1 | 2 | 7/25 |

Tier 1 (17+): Singapore HQ, Canada, UAE — these are the sites to emulate.

Tier 2 (12–16): South Africa, Australia Melbourne, Australia WA — solid foundations with gaps.

Tier 3 (Below 12): Hong Kong, NJ, India, Indonesia, PA — limited digital performance.

## 2.2 Key Finding: What Top Sites Do Differently

The gap between Tier 1 and Tier 3 sites is not primarily about design quality or feature count. It comes down to three factors:

- Content volume. SG HQ has 500+ indexed pages; PA Pittsburgh has fewer than 20. The sites that rank for parent-intent search queries are the ones that produce regular, keyword-targeted content.

- Technical SEO infrastructure. SG HQ runs Yoast SEO Premium with properly configured schema markup, XML sitemaps, and structured data. Most franchise sites have no SEO plugin at all.

- Local SEO investment. Canada and UAE have optimized Google Business Profiles with active review management (50+ reviews each). The US franchise sites have fewer than 10 reviews combined.

# 3. Competitive Analysis of SAM Franchise Websites

The following analysis covers all 12 franchise sites provided. The feature comparison matrix from v1 is retained, and the engagement feature analysis now incorporates SEO performance context.

## 3.1 Feature Comparison Matrix

The table below maps the presence of high-impact features across each SAM franchise website analyzed.

| Feature | SG HQ | AU Melb | AU WA | CA HQ | HK | ZA | UAE | NJ | PA |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hero Slider/Carousel | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Stats Counter Bar | ✓ | ✗ | ✓ | ✗ | ✗ | ✓ | ✓ | ✗ | ✗ |
| Book Assessment CTA | ✓ | ✗ | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ | ✓ |
| Parent Testimonials | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✗ | ✗ |
| Embedded Contact Form | ✗ | ✗ | ✗ | ✗ | ✓ | ✗ | ✗ | ✓ | ✗ |
| Phone Number Visible | ✗ | ✓ | ✗ | ✓ | ✓ | ✗ | ✗ | ✓ | ✗ |
| SAM vs Others Table | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ | ✓ | ✓ |
| Local School Names | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ | ✓ | ✓ |
| Center Director Bio | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ | ✓ |
| Grade-Based Programs | ✗ | ✗ | ✗ | ✓ | ✗ | ✗ | ✗ | ✗ | ✗ |
| FAQ Section | ✗ | ✗ | ✗ | ✓ | ✓ | ✗ | ✗ | ✗ | ✗ |
| Video/Media Section | ✗ | ✓ | ✗ | ✓ | ✓ | ✗ | ✗ | ✗ | ✗ |
| Blog/Resources | ✓ | ✓ | ✓ | ✗ | ✗ | ✓ | ✓ | ✗ | ✗ |
| Social Media Links | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Google Reviews Widget | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ |
| SEO Plugin (Yoast etc) | ✓ | ✗ | ✗ | ✗ | ✗ | ✓ | ✓ | ✗ | ✗ |
| Schema Markup | ✓ | ✗ | ✗ | ✗ | ✗ | ✗ | ✓ | ✗ | ✗ |
| FAQ Schema | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ |

▶ V2 UPDATE: Three new rows added: Google Reviews Widget, SEO Plugin, and Schema Markup. No franchise site has FAQ Schema — a significant gap SAM NY can exploit for Google rich results.

## 3.2 Most Successful Engagement Features

Based on the cross-site analysis and correlated with SEO performance data, the following features drive the strongest parent engagement and search visibility:

### Feature 1: Frictionless Assessment Booking

Found on 8 of 12 sites analyzed, the ability to book a free diagnostic or complimentary assessment is the single most important conversion mechanism. The best implementations include a prominent hero-area CTA button, a repeated CTA at multiple scroll points (top, middle, bottom), and direct calendar integration (TutorBird for NJ, Calendly for PA, SimplyBook for UAE). Sites that bury booking behind a generic contact form perform measurably worse at converting interest into action.

### Feature 2: Parent Testimonials Carousel

Present on 9 of 12 sites. The Singapore HQ site features 7 rotating testimonials, each with parent name, child name, and age. South Africa features 5 testimonial slides. Western Australia has the most with 8 slides. These testimonials consistently describe specific transformations (child went from struggling to excelling, from hating math to loving it) rather than generic praise. The most effective testimonials name specific outcomes and grade-level improvements.

### Feature 3: S.A.M vs. Traditional Tutoring Comparison

Found on the NJ and PA franchise sites, this side-by-side comparison table is a powerful differentiator unique to the US market. It contrasts S.A.M’s emphasis on problem-solving and conceptual learning against traditional centers’ emphasis on memorization and drilling. This directly addresses the most common parent question: how is S.A.M different from Kumon, Mathnasium, or a private tutor?

### Feature 4: Hyper-Local SEO Content

The NJ and PA sites excel at local relevance by naming specific schools served, nearby neighborhoods, and local landmarks. This approach drives organic search traffic from parents searching for math tutoring near specific schools or neighborhoods. This is the single most impactful SEO strategy for a local education franchise.

▶ V2 UPDATE: Despite strong local content, NJ and PA scored only 10/25 and 7/25 respectively. Why? They lack the content volume and technical SEO infrastructure to translate local relevance into search rankings. Local content without SEO fundamentals (schema markup, indexed page depth, review signals) underperforms. SAM NY must combine both.

### Feature 5: Blog / Resource Hub (Elevated Priority)

The Singapore HQ, South Africa, and UAE sites all maintain active blog or resource sections. This is the single strongest correlator with search performance across the franchise network. SG HQ’s 500+ indexed pages are its primary competitive advantage. Sites without a blog (NJ, PA, Hong Kong) have thin indexed page counts and minimal organic search visibility.

▶ V2 UPDATE: Moved from Phase 3 to Phase 1. The blog launches with the site, not as an afterthought. Target: 4 articles per month from day one.

### Feature 6: Statistics Counter Bar

The Singapore HQ, South Africa, UAE, and Western Australia sites all feature an animated counter displaying key credibility metrics: 10+ years, 20+ countries, 200+ centers, and 30,000+ students. South Africa adds a second local counter (years, schools, centers, students within their market). This dual global-plus-local approach is highly effective for building trust with New York parents.

### Feature 7: Center Director Bio

Only found on the Pittsburgh PA site, this personal introduction of the center director humanizes the brand and builds immediate trust. For New York parents evaluating enrichment programs, knowing who runs the center and what their qualifications and motivations are can be a decisive factor.

### Feature 8: Video Content

Canada and Hong Kong sites feature media sections with TV appearance clips and tutorial videos. The NJ and PA sites embed a CPA approach demonstration video. Video content explaining the Singapore Math method resonates strongly with parents unfamiliar with the approach and significantly increases time on site.

## 3.3 Gaps and Opportunities

The analysis reveals significant gaps across the franchise network that represent opportunities for SAM New York to differentiate:

- No site has FAQ Schema markup. Every SAM site with an FAQ section serves it as plain HTML. Adding FAQ Schema would give SAM NY rich results in Google Search (expandable Q&A directly in search results) — a significant visibility advantage that zero competitors currently have.

- Google Reviews integration is missing everywhere. No SAM site embeds or links to Google Reviews. For NYC parents who reflexively check reviews, integrating a review widget would be a major trust signal. The top-performing non-HQ sites (Canada, UAE) have 50+ reviews but don’t surface them on their websites.

- No site is optimized for AI search. When parents ask Google or Perplexity about Singapore Math enrichment, only the SG HQ site gets cited — and only because of content depth. Structured FAQ content, long-form methodology explainers, and proper schema markup would position SAM NY to capture AI-generated search results in the US market.

- No site has online enrollment or waitlist functionality. Parents must book an assessment and visit in person before enrolling. Adding a digital waitlist or pre-enrollment form would capture high-intent leads.

- No site offers an interactive math level quiz. A simple online diagnostic quiz would drive engagement and generate qualified leads.

- Pricing is almost universally absent. Only the Port Coquitlam (Canada) site mentions a downloadable price list. Offering a pricing range reduces phone-screen friction.

- No site has a parent portal or login. A future-phase parent-facing dashboard for tracking child progress could be a major differentiator.

# 4. SAM New York Website Plan

The following plan details every page, feature, and design element for the SAM New York website. Version 2 integrates the SEO audit findings, with content strategy and local SEO infrastructure now front-loaded into Phase 1.

## 4.1 Domain Strategy

▶ V2 UPDATE: New section. The SEO audit confirmed that the top-performing franchise sites outside HQ all operate on independent domains. This section provides the rationale and implementation plan.

The SEO audit data clearly supports launching SAM NY on an independent domain rather than as a subdirectory of the HQ site. While the HQ domain (seriouslyaddictivemaths.com) has the strongest authority in the network, franchise sites on that domain have limited control over technical SEO, page speed, plugin configuration, and content publishing cadence. The three highest-performing franchise sites outside HQ (Canada, UAE, South Africa) all operate independent domains.

### Recommended Approach

- Primary domain: samnewyork.com or samsingaporemath.nyc — short, memorable, locally branded.

- DNS and hosting: Managed WordPress hosting (WP Engine, Cloudways, or SiteGround) for performance, security, and staging environments.

- SSL certificate: Required for HTTPS (mandatory for Google ranking and parent trust).

- CDN: Cloudflare (free tier) for fast page loads and DDoS protection.

- HQ cross-linking: Request a link from the main SAM website’s center locator page to samnewyork.com. This passes authority from the HQ domain without surrendering control.

- Set up 301 redirects if any existing HQ subpage currently references New York.

## 4.2 Site Architecture

The site follows a streamlined information architecture optimized for parent decision-making and SEO depth. The primary user journey is: Learn what SAM is → Understand why it’s different → See proof it works → Book an assessment.

| Page | Purpose | Priority |
| --- | --- | --- |
| Home | Hero, value prop, trust signals, CTA → assessment booking | Phase 1 (Launch) |
| Why S.A.M | Methodology, CPA approach, SAM vs. Others comparison | Phase 1 |
| Programs | Grade-level breakdown (Pre-K through Grade 8) | Phase 1 |
| Singapore Math | What it is, TIMSS rankings, why it works (long-form for SEO) | Phase 1 |
| Book Assessment | Calendar booking + embedded contact form | Phase 1 |
| Testimonials | Parent stories, student spotlights, video testimonials | Phase 1 |
| About / Our Team | Center director bio, trainer bios, mission | Phase 1 |
| FAQ | Common parent questions with FAQ Schema markup | Phase 1 |
| Blog / Resources | Articles, math tips, Singapore Math explainers | Phase 1 (NEW) |
| Neighborhood Pages | Location-specific landing pages for local SEO | Phase 1 (NEW) |
| Gallery | Photos from the center, events, student work | Phase 2 |
| Careers | Job postings for trainers and staff | Phase 2 |
| Online Quiz | Interactive math diagnostic for lead generation | Phase 3 |
| Parent Portal | Student progress dashboard (login required) | Phase 3 |

▶ V2 UPDATE: Blog/Resources and Neighborhood Pages moved to Phase 1. These are the highest-impact SEO additions based on audit data.

## 4.3 Home Page Design (Detailed Wireframe)

The home page is the most critical page. It must accomplish five goals within the first 10 seconds: establish what S.A.M is, communicate the NYC-specific offering, differentiate from competitors, build trust, and present a clear path to booking an assessment.

### Section 1: Sticky Navigation Bar

- SAM logo (left), links: Home, Why S.A.M, Programs, Singapore Math, Testimonials, About, Blog, FAQ

- Right side: phone number (clickable tel: link), prominent “Book Free Assessment” button in orange

- Sticky on scroll with slight background blur effect

- Mobile: hamburger menu with Book Assessment button always visible

### Section 2: Hero Section

- Full-width image carousel (2–3 slides) with overlay text

- Slide 1: “New York’s Premier Singapore Math Enrichment Program” — primary CTA: “Book a Free Assessment”

- Slide 2: “Give Your Child the #1 Math Advantage in the World” — CTA: “Learn Why Singapore Math”

- Slide 3: “Now Enrolling Ages 4–12 — [Location Name]” — CTA: “View Programs”

- Images: high-quality photos of real S.A.M students (diverse, engaged, NYC feel)

### Section 3: Statistics Counter Bar

- Animated count-up numbers on scroll: 15+ Years | 20+ Countries | 200+ Centers | 30,000+ Students

- Below: “The world’s largest Singapore Math enrichment program, now in New York”

- Design: clean horizontal bar, brand blue background, white text, subtle animation

### Section 4: Value Proposition (Why S.A.M)

- Headline: “Let Your Child Enjoy And Excel In Math”

- Brief paragraph introducing SAM with NYC context

- Four benefit cards in a 2x2 grid: Strong Foundation, Confident and Motivated, Independent and Self-Disciplined, Prepared for the Future

- “Learn More” link to the Why S.A.M page

### Section 5: Programs Overview

- Headline: “Our Programs”

- Visual cards for each grade band: Pre-K & K (Ages 4–6), Grades 1–2 (Ages 6–8), Grades 3–6 (Ages 8–12), Grades 7–8 (Ages 12–14)

- Each card: age range, 1-sentence description, “Learn More” link

### Section 6: The S.A.M Difference (Comparison Table)

- Headline: “How S.A.M Compares to Traditional Math Tutoring”

- Two-column visual comparison: S.A.M (highlighted in blue) vs. Others (neutral gray)

- S.A.M column: Problem-solving emphasis, CPA approach, coaching approach, individual learning plan, low ratio (max 5)

- Others column: Memorization and drilling, lecture-based, tell-and-give-knowledge, one-size-fits-all, large groups

### Section 7: Parent Testimonials Carousel

- Headline: “What New York Parents Say” (initially use global testimonials, replace with local ones)

- Sliding carousel with 5–8 testimonials: quote, parent name, child’s age, school (when available)

- Auto-rotate with manual navigation dots

### Section 8: Google Reviews Integration

▶ V2 UPDATE: New section. No SAM franchise site currently embeds Google Reviews on their website. This is a significant trust gap.

- Embed a Google Reviews widget showing live reviews from the Google Business Profile

- Include aggregate star rating and total review count

- Link to “Read all reviews on Google” for transparency

- Fallback: if Google Reviews API is not available, use a static testimonial block with a link to the Google Business Profile

### Section 9: Meet Our Team

- Photo and bio of center director(s) — personal, warm, emphasizing parenthood and education credentials

- 1–2 trainer spotlights with brief bios

- “Meet the Full Team” link to About page

### Section 10: Embedded Video

- YouTube or Vimeo embed: “How Singapore Math Works” — demonstrating the CPA approach

- Keep it short (60–90 seconds) and parent-focused

### Section 11: Local Context Section

- Headline: “Serving Families Across New York”

- List of neighborhoods and schools served (update as enrollment grows)

- Embedded Google Map with center location pinned

- Operating hours, address, phone, email

- Links to individual neighborhood landing pages (for local SEO)

### Section 12: Latest from the Blog

▶ V2 UPDATE: New section. Blog preview on homepage supports SEO by keeping content fresh and driving internal links.

- 3–4 latest blog posts (cards with thumbnail, title, excerpt, date)

- “View All Articles” link to blog index

### Section 13: Bottom CTA Bar

- Full-width bar: “Give Your Child a Head Start — Book a Free Assessment Today”

- Large orange CTA button

### Section 14: Footer

- Three columns: About S.A.M (links), Programs (links), Contact Us (address, phone, email, social icons)

- Social media icons: Facebook, Instagram, YouTube, LinkedIn

- Privacy Policy, Terms of Service links

- Copyright notice

## 4.4 Key Page Specifications

### Why S.A.M Page

- Detailed explanation of the CPA (Concrete-Pictorial-Abstract) methodology with visual examples

- 12 problem-solving heuristics overview (bar model method highlighted)

- Award badges and certifications

- Full comparison table (S.A.M vs. traditional tutoring) — expanded version of homepage comparison

- TIMSS results showing Singapore ranked #1

- CTA: Book Assessment

- Target length: 1,500+ words (long-form for SEO value)

### Programs Page

- Separate sections for each grade band with detailed descriptions

- Class format, session frequency, group size (max 5 in-class, max 2 online, 1-on-1 available)

- Pricing transparency: “Starting from $X/month” or “Contact us for pricing” with clear link

- SAM complements all school curricula (public, private, charter, homeschool)

### Book Assessment Page

- Primary: embedded Calendly or TutorBird calendar widget for self-service booking

- Secondary: contact form (name, email, phone, child’s age, message)

- “What to expect at your assessment” section (duration, what the child will do, what parents will learn)

- No-pressure messaging: “The assessment is free and there is no obligation to enroll”

- Include Event schema markup for assessment sessions (rich results in Google)

### FAQ Page

- Accordion-style expandable questions (15–20 questions)

- Core questions: How is S.A.M different from Kumon/Mathnasium? What age should my child start? How often are classes? What if my child is already advanced? Do you follow Common Core? What is the class size? How are trainers certified?

- FAQ Schema markup (required). Every Q&A pair must be wrapped in FAQPage structured data. This enables Google to display expandable answers directly in search results — zero SAM franchise sites currently do this.

### About / Our Team Page

- Center director full bio with personal photo

- Trainer bios (photo, credentials, teaching philosophy)

- Mission and values statement localized to New York

- Brief history of S.A.M (founded 2010, 200+ centers in 20+ countries)

### Blog / Resources (Phase 1)

▶ V2 UPDATE: Elevated from Phase 3 to Phase 1. This is the single most impactful change in v2.

- WordPress blog with categories: Singapore Math, Parenting Tips, Student Spotlights, NYC Education News

- Launch with 8–10 foundational articles (see Content Calendar below)

- Publishing cadence: 4 articles per month minimum

- Each article: 800–1,500 words, one target keyword, internal links to Programs/Why SAM/Book Assessment pages

- Yoast SEO readability and keyword optimization for every post

### Neighborhood Landing Pages (Phase 1)

▶ V2 UPDATE: New page type. Neighborhood-specific landing pages are the highest-ROI local SEO tactic for education businesses.

- Create one landing page per target neighborhood: Upper West Side, Upper East Side, Midtown, plus 2–3 others based on center location

- Each page: 500–800 words covering nearby schools served, travel directions, local parent testimonials, and a booking CTA

- Target keywords: “math tutoring [neighborhood]”, “Singapore math [neighborhood]”, “math enrichment near [school name]”

- LocalBusiness schema markup on every neighborhood page with specific address and service area

## 4.5 SEO & Content Strategy

▶ V2 UPDATE: Entirely new section. The SEO audit revealed that content volume and technical SEO infrastructure are the primary differentiators between high-performing and low-performing franchise sites.

### Technical SEO Requirements (Launch Day)

- Yoast SEO Premium: Install and configure. The SG HQ site uses this plugin and it’s the primary reason their pages are properly indexed and ranked.

- XML Sitemap: Auto-generated by Yoast, submitted to Google Search Console on launch day.

- Google Search Console: Set up and verify domain ownership before launch. Submit sitemap immediately.

- Google Analytics 4: Install with Google Tag Manager. Configure assessment booking as a conversion event.

- Schema Markup (structured data): LocalBusiness schema on every page (name, address, phone, hours, geo coordinates). FAQPage schema on FAQ page. Course schema on Programs page. Event schema on Book Assessment page.

- Core Web Vitals: Page load under 3 seconds on mobile. Pass all Google metrics (LCP, FID, CLS). Test with PageSpeed Insights before launch.

- Mobile-first design: 60%+ of parent searches happen on mobile. Design and test mobile-first.

### Google Business Profile (Launch Day)

- Create and verify Google Business Profile with center address, phone, hours, photos, and website link

- Select primary category: “Tutoring Service” with secondary: “Math Tutoring Service”, “Educational Consultant”

- Upload 10+ high-quality photos (interior, exterior, classroom, team)

- Write a keyword-rich business description (750 characters max)

- Enable messaging and Q&A features

- Post weekly Google Business updates (class openings, blog articles, events)

### Review Generation Strategy

- Goal: 25 Google Reviews within first 3 months, 50+ within 6 months

- After every assessment session, send a follow-up email with a direct Google Review link

- Create a physical QR code at the center reception linking to the Google Review page

- Respond to every review (positive and negative) within 24 hours

- Also claim and optimize Yelp listing (NYC parents check Yelp frequently)

### Content Calendar: Launch Month Articles

| # | Article Title | Target Keyword | Internal Links To |
| --- | --- | --- | --- |
| 1 | What Is Singapore Math? A Parent’s Complete Guide | what is Singapore math | Why SAM, Programs |
| 2 | Singapore Math vs. Common Core: What NYC Parents Need to Know | Singapore math vs Common Core | Why SAM, FAQ |
| 3 | The CPA Approach: How Hands-On Learning Builds Math Confidence | CPA approach math | Why SAM, Programs |
| 4 | 5 Signs Your Child Needs Math Enrichment (Not Just Tutoring) | math enrichment vs tutoring | Programs, Book Assessment |
| 5 | How S.A.M Is Different from Kumon and Mathnasium | SAM vs Kumon | Why SAM, Testimonials |
| 6 | Singapore Math in New York: Why This Global Method Is Taking Off | Singapore math New York | About, Book Assessment |
| 7 | What to Expect at a Free S.A.M Math Assessment | free math assessment NYC | Book Assessment |
| 8 | How Singapore Became #1 in Math (and What That Means for Your Child) | Singapore math TIMSS results | Singapore Math, Why SAM |

### Indexed Page Targets

- Month 1: 30–40 pages (8 core pages + 8 blog posts + 5 neighborhood pages + program sub-pages + FAQ items)

- Month 3: 50–60 pages (continued blog publishing + additional neighborhood pages)

- Month 6: 100+ pages (blog archive growing, seasonal content, event pages)

- Month 12: 200+ pages (approaching the content depth of Tier 2 franchise sites)

### AI Search Visibility Strategy

Google AI Overviews and Perplexity are increasingly how parents research education options. Currently, only the SG HQ site gets cited in AI search results, and only because of content depth. SAM NY can capture AI citations in the US market by:

- Publishing authoritative, long-form content (1,000+ words) on core topics like Singapore Math methodology and the CPA approach

- Using FAQ Schema markup so AI systems can easily parse and cite specific answers

- Creating comparison content (SAM vs. Kumon, SAM vs. Mathnasium) that directly answers the questions AI search surfaces

- Ensuring all content has clear, factual claims with supporting evidence (TIMSS data, research citations)

## 4.6 Design and Brand Specifications

### Color Palette

| Element | Color | Hex | Usage |
| --- | --- | --- | --- |
| Primary | S.A.M Blue | #1A5276 | Headers, navigation, body text accents |
| Secondary | S.A.M Orange | #E67E22 | CTA buttons, highlights, accents |
| Background | White | #FFFFFF | Page backgrounds |
| Light Accent | Light Blue | #D6EAF8 | Feature cards, hover states |
| Text | Dark Gray | #333333 | Body text |
| Subtle | Medium Gray | #7F8C8D | Captions, footer text |

### Typography

- Primary font: Arial or Open Sans (clean, modern, universally supported)

- Headings: 24–36px, bold, brand blue

- Body text: 16px, dark gray, 1.6 line height for readability

- CTA buttons: 16–18px, bold, white text on orange background, rounded corners

### Photography Guidelines

- Use real photos of S.A.M students (diverse representation essential for NYC)

- Show children actively engaged: manipulating blocks, drawing diagrams, working with a trainer

- Avoid generic stock photos of children at desks

- Include photos of the actual NYC center (interior, exterior, classroom setup)

## 4.7 Technical Requirements

### Platform and Hosting

- Platform: WordPress with Elementor Pro (consistent with top-performing SAM sites: SG HQ, South Africa, UAE)

- SEO plugin: Yoast SEO Premium (as used by SG HQ — the highest-performing site in the network)

- Hosting: managed WordPress hosting (WP Engine, Cloudways, or SiteGround)

- SSL certificate (required for HTTPS and Google ranking)

- CDN (Cloudflare) for fast page loads

### Integrations

- Booking system: Calendly (free tier) or TutorBird for assessment scheduling

- Analytics: Google Analytics 4 + Google Tag Manager for conversion tracking

- Email marketing: Mailchimp or ConvertKit for newsletter and drip campaigns

- Google Reviews widget: embed on testimonials page and homepage

- Facebook Pixel for retargeting campaigns

- reCAPTCHA on all forms for spam protection

### Performance Targets

- Page load time: under 3 seconds on mobile

- Mobile-first design (60%+ of parent searches happen on mobile)

- Core Web Vitals: pass all Google metrics (LCP, FID, CLS)

- Accessibility: WCAG 2.1 AA compliance

## 4.8 Launch Phases and Timeline

▶ V2 UPDATE: Revised from v1. Blog/Resources and Local SEO moved to Phase 1. Content volume targets added to each phase.

| Phase | Deliverables | Timeline |
| --- | --- | --- |
| Phase 1 | Core website (Home, Why S.A.M, Programs, Singapore Math, Book Assessment, Testimonials, About, FAQ, Blog, Neighborhood Pages), Yoast SEO Premium, all schema markup, Google Business Profile, Google Search Console, 8 launch articles, 5 neighborhood pages, booking integration, review generation system | Weeks 1–8 |
| Phase 2 | Gallery, Careers page, email marketing integration, 3 additional neighborhood pages, paid advertising landing pages, 16+ additional blog posts, Google Reviews widget upgrade | Weeks 9–14 |
| Phase 3 | Interactive math quiz, parent portal (progress tracking), advanced content (video series, downloadable guides), 10+ additional neighborhood pages, retargeting campaigns | Months 4–6 |

### Phase 1 Content Milestones

- Week 1–2: Domain registered, hosting configured, WordPress + Elementor + Yoast installed. Google Business Profile created and verified. Google Search Console set up.

- Week 3–4: Core pages built (Home, Why SAM, Programs, Singapore Math, Book Assessment, Testimonials, About, FAQ). All schema markup implemented. Booking integration live.

- Week 5–6: Blog launched with first 4 articles published. 3 neighborhood landing pages live. FAQ Schema markup verified in Google Rich Results Test.

- Week 7–8: Remaining 4 launch articles published. 2 additional neighborhood pages. Google Reviews actively being collected. Site submitted to Google News (if applicable). Full QA and performance audit.

## 4.9 Content Requirements Checklist

The following content must be prepared before website development begins:

- Center director bio and professional headshot

- Trainer bios and photos (at least 2–3 trainers)

- 5–8 parent testimonials (with permission to use names and child ages)

- High-quality photos of the center (interior, exterior, classroom in action) — minimum 15 photos

- List of neighborhoods and schools served in NYC (for neighborhood pages)

- Center address, phone number, email, operating hours

- Pricing information (or decision on pricing transparency level)

- 1–2 minute video explaining the CPA approach (can be produced or sourced from S.A.M HQ)

- FAQ answers tailored to NYC parents (15–20 questions)

- Social media account handles (Facebook, Instagram, YouTube)

- Brand assets from S.A.M HQ (logo files, brand guidelines, approved imagery)

- Google Business Profile setup information (category, description, hours)

- 8 blog articles written and ready for publishing (see Content Calendar above)

- Neighborhood-specific content for 5 landing pages (schools, landmarks, directions)

# 5. Key Strategic Recommendations

## 5.1 Own Your Domain, Own Your Growth

The SEO audit data is unambiguous: the best-performing franchise sites outside Singapore HQ all operate on independent domains. An independent domain gives SAM NY full control over technical SEO, content publishing cadence, page speed optimization, and local schema markup. The 6-month authority-building period is the cost of long-term independence — and it can be significantly shortened by securing a backlink from the HQ site’s center locator page, which passes authority without surrendering control.

## 5.2 Content Is the Growth Engine

The single strongest predictor of search performance across the SAM franchise network is indexed page count. Singapore HQ has 500+ pages and dominates every relevant search query. The US franchise sites have fewer than 20 pages each and are nearly invisible in search. SAM NY must launch with a content engine — blog, neighborhood pages, long-form methodology content — and sustain it with 4+ articles per month. Content is not a nice-to-have; it is the primary mechanism for building search visibility.

## 5.3 Differentiate with Local Depth

The most effective SAM franchise sites in the US (NJ, PA) win by being hyper-local. The SAM New York site should name every school it serves, every neighborhood it draws from, and feature stories from local families. Generic franchise content will not compete in the New York market where parents have abundant choices for math enrichment. The site must feel like it was built for New York, not replicated from a global template.

## 5.4 Make Booking Zero-Friction

The booking flow should require no more than 2 clicks from any page on the site: click “Book Free Assessment” → select a time → confirmed. Every page should have at least one visible CTA to book an assessment. Implement Calendly or TutorBird from day one.

## 5.5 Build Trust Signals from Day One

Start collecting Google Reviews during the first assessment sessions, even before the website launches. Target 25 reviews within 3 months and 50+ within 6 months. Embed reviews on the website, collect parent testimonials with specific outcomes and grade-level improvements, and respond to every review within 24 hours. The combination of Google Reviews and on-site testimonials is the strongest trust signal for NYC parents.

## 5.6 Capture AI Search Early

AI-powered search (Google AI Overviews, Perplexity) is increasingly how parents research education options. Currently, no SAM franchise site outside HQ appears in AI search results for US queries. By publishing structured, authoritative content with FAQ Schema and comparison articles, SAM NY can establish early visibility in a channel that competitors have not yet targeted.

## 5.7 Track Everything

Implement conversion tracking from day one. Track: assessment bookings (primary conversion), contact form submissions (secondary conversion), phone call clicks, time on page, scroll depth on key pages, blog article engagement, and Google Business Profile interactions. This data will inform future website optimization and marketing spend decisions.